|  |  |
| --- | --- |
| **PROJECT STATUS REPORT** | |
| **Project Name** | BookZilla |
| **For Week Ending** | October 27, 2023 |
| **Project Status** | Yellow Neutral face with no fill |
| **Status Description** | Coding for the project has started and the main page is almost complete. Sign up and login page should be done for the next week. The group will aim to code the other web pages such as the page after the use clicks a book. The group will attempt to finish Js files and Json files to add functionality to buttons. |
| **Activities—During the Past Week** | |
| Drawings/schematic of the website design was done.  Some coding for the main page was done  -style.css updated  -script.js started for main page slideshow  Files were updated based on previous meeting | |
|  | |
| **Activities—Planned for Next Week** | |
| -Begin to code the other designed interfaces with/without functionality | |
|  | |
| **Project Issues** | |
| -The group is a bit behind and need to catch up. | |
|  | |
| **Project Changes** | |
| -No changes | |